02/25/2025

Use on all projects.

## Section 155. — SCHEDULES FOR CONSTRUCTION CONTRACTS

**Construction Requirements**

**155.05 Baseline Construction Schedule.** Add the following:

Include activities for permit review and approval. Refer to the permitting agencies to determine an appropriate duration for permit application review, permit approval, and distribution of permits.

**155.06(d)(1)** Delete Subsection (*f*) and substitute the following:

(*f*) Revised construction activities affected by impacts addressed with an approved time impact analysis. Include a revised completion date for the total work.