02/25/2025

There are 2 options for Section 157 SCRs depending on the specific project NPDES permit requirements:

(1) projects that require coverage under an NPDES permit.

(2) projects that do NOT require coverage under an NPDES permit.

**Include if project requires coverage under an NPDES permit.**

Use with the following pay items:

15720-0000 Stormwater Pollution Prevention Plan LPSM and

One of the following:

15701-0000 Soil Erosion Control LPSM

Individual pay items for soil erosion control BMPs.

**Section 157. — SOIL EROSION AND SEDIMENT CONTROL**

Delete this Section and substitute the following:

**Section 157. — SOIL EROSION CONTROL, SEDIMENT CONTROL, AND STORMWATER POLLUTION PREVENTION PLAN**

**Description**

**157.01** This work consists of preparing and maintaining a SWPPP including non-stormwater pollution prevention. This work also consists of implementing the SWPPP including, but not limited to, furnishing, constructing, and maintaining soil erosion and sediment control devices to eliminate or minimize pollutants in stormwater discharges from the project.

**Material**

**157.02** Conform to the following Subsections:

Fiber rolls 713.12

Filter rock 705.08

Floating turbidity curtains 713.21

General purpose tackifier 713.11(a)

Geotextile 714.01

Gravel bags 713.13

Mulch 713.05

Nonloadbearing concrete masonry units 725.07(c)

Plastic lining 713.22

Prefabricated filter insert 713.20

Rock for riprap 705.02

Rock mulch 705.07

Rolled erosion control products 713.17

Sandbags 713.14

Sediment filter bags 713.19

Seed 713.04

Silt fence 713.16

Soil and soil-aggregate materials 704.01

Temporary culvert pipe 713.15

Temporary plastic fence 710.08

Turf reinforcement mats 713.18

Water for vegetation 725.01(b)

**Construction Requirements**

**157.03 Qualifications.** Provide a SWPPP Developer, Erosion Control Supervisor, and On-Site Stormwater Lead with experience in implementing erosion and sediment control. Provide documentation that personnel meet the qualifications in the applicable Construction General Permit (CGP) or the qualifications below, whichever is more stringent. Include certifications in those states where applicable. One person may serve in more than one role if qualified.

Include the following sentence for big projects or extra environmentally-sensitive smaller projects.

<<<Do not designate the project superintendent to serve in any of these roles.>>>

Submit the following for approval as part of the SWPPP submittal:

**(a) SWPPP Developer**. A résumé describing the following:

**(1)** Have completed 40 hours of stormwater management training;

**(2)** Have 5 years of highway or equivalent experience developing SWPPPs and designing site-specific BMPs; and

**(3)** Be registered or certified in the state in which the project is located for one or more of the following:

*(a)* Professional engineer, geologist, or hydrologist;

*(b)* Licensed landscape architect; or

*(c)* Other state or nationally recognized certification program for erosion and sediment control professionals.

**(b) Erosion Control Supervisor.** A résumé describing the following:

**(1)** Both of the following:

*(a)* Have completed 24 hours of stormwater management training; and

*(b)* Have 3 years of highway or equivalent construction experience that included oversight of erosion, sediment, and pollution control BMPs; or

**(2)** One of the following:

*(a)* Meet requirements of SWPPP Developer above; or

*(b)* Be registered or certified as a stormwater inspector from a state or nationally recognized certification program for stormwater inspectors.

**(c) On-Site Stormwater Lead.** A résumé describing the following:

**(1)** Both of the following:

*(a)* Have completed 8 hours of stormwater management training;

*(b)* Have 1 year of highway construction experience including stormwater management duties; or

**(2)** One of the following:

*(a)* Meet requirements of Erosion Control Supervisor above; or

*(b)* Be registered or certified as a stormwater inspector from a state or nationally recognized certification program for stormwater inspectors.

**157.04 Roles and Responsibilities**.

**(a) SWPPP Developer**. Develop the SWPPP for the project based on requirements in the CGP, plans, and specifications. Show construction phasing of erosion, sediment, and pollution prevention BMPs for all construction activities on a site plan to meet water quality regulations. Review field changes and update the SWPPP when substantial changes occur.

**(b) Erosion Control Supervisor.** Implement the SWPPP, which includes but is not limited to, scheduling installation and maintenance of all BMPs, job site inspections, and other activities for pollution prevention. Review all inspection reports and ensure that the SWPPP and site plan are implemented and updated.

**(c) Stormwater Lead.** Install and maintain BMPs, conduct site inspections, monitor water quality, and perform all on-site and reporting activities required to comply with the CGP. Inform the Erosion Control Supervisor when changes are made. The Stormwater Lead is required to be on the project site during working hours, and available during non-work hours to do inspections before, during, and after qualifying rain events.

**157.05 General.** Develop, submit, and manage a SWPPP according to the CGP requirements. Contract permits amend the requirements of this Section. Submit the SWPPP to the CO at or before the preconstruction conference. Allow 14 days for CO review and approval.

If soil erosion and sediment pollution control measures are not functioning as intended, take corrective action to eliminate or minimize pollutants in stormwater discharges from the project.

Provide certified weed free devices.

Do not use monofilament plastic for erosion or sediment control products.

**157.06 Controls and Limitations on Work.** Mark clearing limits and construct sediment perimeter control measures before ground disturbing activities. Before the start of a construction activity, implement appropriate pollution prevention measures for the activity. No soil disturbing construction activity, including clearing and grubbing, may begin on the project until the SWPPP has been reviewed and approved, the NOI has been accepted by the permitting agency and is active, and the CO has authorized on-site work to proceed.

Limit the combined grubbing and grading operations areas to 5 acres of exposed soil at one time.

**157.07 Stormwater Pollution Prevention Plan.** Prepare, submit, and implement a Construction SWPPP following the SWPPP template of the state in which the project is located. Include the Federal Highway Administration as an operator on the project in charge of plans and specifications. If the state does not provide a template, follow the SWPPP template provided by the Environmental Protection Agency (EPA) (<https://www.epa.gov/npdes/construction-general-permit-resources-tools-and-templates#swppp>).

Provide a SWPPP according to the CGP.

Provisions in the SWPPP are incorporated by reference into the contract. Provide an electronic copy of the SWPPP.

Based on the approved SWPPP, provide the CO a list of the planned pollution prevention devices for each of the following: erosion controls, sediment controls, and non-stormwater controls.

Implement the SWPPP as required throughout the construction period. Modify the erosion, sediment, and non-stormwater pollution control details and SWPPP plans as necessary to accommodate project site conditions and proposed construction operations. Update the SWPPP when modifying erosion, sediment, and non-stormwater pollution controls. Provide a copy of the updated SWPPP monthly to the CO for review.

**157.08 Soil Erosion Control.** Apply erosion control measures to stabilize soils and to control temporary concentrated flows throughout the duration of the project. Construct and maintain measures according to the manufacturer’s recommendations.

**157.09 Sediment Control.** Apply sediment control measures to intercept, slow, and detain the flow of stormwater throughout the duration of the project. Construct and maintain measures according to the manufacturer’s recommendations.

**157.10 Non-Stormwater Controls.** Apply non-stormwater measures as needed and as required in the SWPPP to control non-stormwater discharges, and to prevent or limit potential pollutants at their source from contact with stormwater throughout the duration of the project. Construct and maintain measures according to the manufacturer’s recommendations.

**157.11 Acceptance.** Material for erosion, sediment, and non-stormwater pollution control measures will be evaluated under Subsections 106.02 and 106.03.

Construction, maintenance, and removal of erosion control, sediment control, and non-stormwater controls will be evaluated under Subsections 106.02 and 106.04.

**Measurement**

**157.12** Measure the Section 157 pay items listed in the bid schedule according to Subsection 109.02 and the following as applicable:

Do not measure replacement erosion, sediment, or non-stormwater pollution control measures.

Do not measure additional or changed erosion, sediment, or non-stormwater pollution control measures required when planned controls are not functioning as intended and corrective actions are taken.

**Payment**

**157.13** The accepted quantities will be paid at the contract price per unit of measurement for the Section 157 pay items listed in the bid schedule. Payment will be full compensation for the work prescribed in this Section. See Subsection 109.05.

**(a)** Progress payments for SWPPP will be paid as follows:

**(1)** 25 percent of the pay item amount will be paid on the approval of the SWPPP and upon receipt of authorization from the permitting agency that the project permit is active.

**(2)** An additional 50 percent of the pay item amount will be prorated based on total work completed in the contract.

**(3)** The remaining portion of the pay item amount will be paid when a copy of the final SWPPP and all accompanying documentation, including inspection reports, water quality sampling results, and annual report submittals, is submitted and accepted after resolution of the final inspection punch list items.

**(b)** Progress payments for erosion and sediment control measures or devices will be paid as follows:

**(1)** 80 percent of the pay item amount will be prorated based on total work completed in the contract.

**(2)** 20 percent of the pay item amount will be paid at final acceptance.

Include if project does NOT require coverage under an NPDES permit.

Use with either of the following pay items:

15701-0000 Soil Erosion Control LPSM or

Individual pay items for soil erosion control BMPs.

## Section 157. — SOIL EROSION AND SEDIMENT CONTROL

**Construction Requirements**

**157.04 General.** Delete this Subsection and substitute the following:

Provide and implement a site-specific soil erosion and sediment control plan coordinated with the Contractor’s operations. Develop a soil erosion and sediment control plan to include necessary measures to minimize erosion and keep eroded soil particles from leaving the construction site. Submit the soil erosion and sediment control plan to the CO at or before the preconstruction conference. Allow 30 days for CO review and approval.

Contract permits amend the requirements of this Section. Do not modify the type, size, or location of controls or practices without approval.

If soil erosion and sediment control measures are not functioning as intended, take corrective action to eliminate or minimize pollutants in stormwater discharges from the project.

Do not import wood chips without approval.

Provide certified weed free devices.

Do not use monofilament plastic for erosion or sediment control products.