Examples of Pollinator-Friendly Practices Table Entries

| Implementation of Pollinator-friendly Practices from the Existing Plan and Proposed with RPP Funding |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Practice Number/Rank | Category | Description | Location | Start and End Date | Road Miles/People Reached | RPP Funding Requested |
| 1 | 1a | Purchase of 100 flusher bars for use when mowing. These were used on all state highways. | Statewide | 05/23-05/24 | Statewide | Past Practice |
| 2 | 3a | Planting of wildflower seed including milkweed seed at the rate of 3lbs/ acre on both sides of 5 miles of road. Wildflower seed mix was developed in coordination with State Department of Fish and Wildlife and were sourced from local stock. | Along I-20 | 05/23-05/24 | 10 miles | Past Practice |
| 3 | 5a | Hiring company representative to give half day training to staff on installation and use of flusher bars. | Region 5, Newtown | 05/23-05/24 | 25 miles | Past Practice |
| Rank- 1 | 3b | Invasive species removal and site preparation on both sides of a 5 mile stretch of Route 84 in preparation for planting of pollinator- friendly seed mix to include: - Spot spraying invasive species - Close mowing - Soil amendments | Route 84 | 05/27-05/28 | 10 miles | $80,000 |
| Rank- 2 | 3a | Planting a seed mix on the same 5 miles of road developed in cooperation with the University specifically to benefit pollinators including monarch butterflies. The seed mix is locally sourced and genetically suitable seed that is untreated and contains milkweed seed at a minimum 2% of total mixture. | Route 80 | 05/27-05/28 | 5 miles | $40,000 |
| Rank- 3 | 3c | Carrying out maintenance activities to ensure good seed establishment including: - Watering 2x week for 2 seasons - Monthly monitoring and mechanical or hand removal or spot spraying of persistent invasive or noxious weeds | Route 1, Newtown | 05/27-05/28 | 100 miles | $10,000 |
| Rank- 4 | 6a | Purchasing and installing metal Monarch butterfly corridor signs using existing design | Statewide | 05/27-05/28 | 500 miles | $15,000 |
| Total Request: |  |  |  |  |  | $145,000 |