**DESIGN SCOPING REPORT UPDATE**

|  |  |
| --- | --- |
| Project: |  |
| Update No. |  |
| By: |  |
| Date: |  |

**Update to:**

**Description and Reason for Update (include cost breakdown if applicable):**

*NARRATIVE OR SUMMARY*

*MODIFY AND/OR DELETE HIGHLIGHTED TEXT TO FIT YOUR PROJECT*

April, 20xx **(Funding Programmed)**

Programmed Construction Estimate = $ 1,880,000

(Based on one-foot profile raise)

Nov., 20xx **(Scoping Report)**

Construction Estimate = $ 2,400,000

(Based on two-foot profile raise)

Nov., 20xx **(Plan-in-hand)**

Construction Estimate = $ 2,100,000

(Incorporating VE recommendations)

Nov., 20xx **(External Distribution)**

Construction Estimate = $ 1,300,000

(Refinement of unit prices based on NJDOT Bid Tabs)

May, 20xx **(Advertisement)**

Additional work added to project after External Distribution, refined unit prices due to reduced construction time schedule associated with endangered species

Construction Estimate = $ 1,800,000